HYBRID HOMELAB PROJECT

The Beginner's Handbook

How this project is built and how we work — explained in plain language

Version 1.0  ·  July 2026

Prepared by the Project Manager for new team members

# Contents

# 1. Welcome to the Team

Hello, and welcome aboard. I'm your Project Manager, and this handbook is your map.

You're joining this project with years of experience in IT support. That matters more than you might think: you already know how users behave, how things break, and how frustrating bad documentation is. What this project adds is the other side of the desk — how systems are designed, built, and run by the teams behind the scenes.

This handbook explains the whole project in plain language. Read it once from start to finish, then keep the printed copy next to you. Whenever something in the project feels confusing, the answer should be in here. If it isn't, that's a bug in this handbook — tell me and we'll fix it.

One promise from me Nothing in this project is done 'just because'. Every rule, folder, and document exists for a reason, and this handbook explains those reasons. If you understand the why, the how becomes easy.

# 2. What Are We Building?

In one sentence: we are building a miniature version of a real company's IT environment, at home, so you can practice the skills that companies hire for.

Think of it like a flight simulator. Pilots don't learn on a real plane full of passengers — they learn in a simulator where mistakes are free. This project is your simulator. It has the same parts as a real company network, just smaller.

When it's finished, the environment will be able to do things like:

- Let a 'user' log in once and get access to everything they're allowed to use.

- Keep different kinds of computers separated so a problem in one area can't spread everywhere.

- Prove that computers and services are who they claim to be (digital ID cards).

- Warn us when something is about to break, before users notice.

- Recover from a disaster, like a server dying, without losing everything.

Just as important as the technology: we will run this project the way a professional team runs projects — with planned tasks, written decisions, and documentation for everything. That working method is a skill in itself, and it's the one this project is especially designed to strengthen.

# 3. The Five Building Blocks

Every company IT environment — from a 10-person office to a global bank — is made of the same five building blocks. Ours is too. The easiest way to understand them is to imagine we're building a small town.

| Building block | In the town, this is... | What it does in our project |
| --- | --- | --- |
| Identity | The passport office and the keys to every door | Keeps a list of every person and computer, checks who you are when you log in, and decides what you're allowed to open. Main technology: Active Directory. |
| Compute | The buildings and the land they stand on | The physical and virtual machines everything runs on. We use two 'landlords' (Hyper-V and ESXi) that each host several virtual computers. |
| Network | The roads, street signs and traffic rules | Connects everything together and controls which traffic is allowed where. Built with Cisco switches and routers. |
| Security | Fences, locked doors and neighbourhood watch | Divides the town into zones (public, staff-only, high-security) and writes the rules for who may cross between them. |
| Monitoring | Smoke detectors and security cameras | Watches everything around the clock and raises an alarm when something looks wrong — ideally before anyone gets hurt. |

You don't need to master all five at once. We will build them one at a time, in a sensible order (roads before buildings, buildings before the passport office). The roadmap in chapter 9 shows the order.

# 4. A Tour of the Project Folder

Everything we produce lives in one project folder (in Git, we call it a 'repository' — more on that in chapter 6). Here's what each part is for, in plain words:

| Folder | Plain-language purpose |
| --- | --- |
| README.md | The front door. A short page that tells any visitor what this project is. |
| CHANGELOG.md | The diary. Every meaningful change to the project gets one line here, newest first. |
| ADR/ | The 'why did we choose this?' folder. Each file records one big decision and the reasons behind it, so future-you never has to wonder. |
| docs/governance/ | The rulebook. How we work: standards, procedures, templates. |
| docs/architecture/ | The big-picture drawings. What the whole town looks like from above. |
| docs/design/ | The detailed blueprints. Exact addresses, names, numbers and settings. |
| docs/procedures/ | The step-by-step instructions. How to build something, how to check it works, and how to undo it if it goes wrong. |
| docs/diagrams/ | The pictures. Visual maps of the network, the zones, and how things connect. |
| docs/learning/ | Your personal journal. After each task, you write what you learned. This becomes pure gold when preparing for interviews. |
| config/ | The actual settings files for the equipment (switch configurations, scripts, etc.). |
| src/ | Any code or automation scripts we write. |
| assets/ | Supporting files — images, downloads, reference material. |

Rule of thumb If you ever wonder 'where does this file go?', ask: is it a rule (governance), a big picture (architecture), a detail (design), an instruction (procedures), or a picture (diagrams)?

# 5. How Work Is Organized: The Board

We organize all work on a board with six columns. Every piece of work is written on a card, and the card moves left to right across the board as the work progresses. This method is called Kanban, and it comes originally from Toyota's factories — but you can think of it as the order screen in a restaurant kitchen.

| Column | Kitchen version | What it really means |
| --- | --- | --- |
| Backlog | Recipe ideas on the fridge | Every idea we might do someday. Nothing here is committed. |
| Ready | Ingredients prepped | Tasks that are fully described and could be started at any time. |
| Priority | Tonight's menu | The short list of what we'll do next. Usually 2–3 cards. |
| WIP | On the stove right now | What is being worked on right now. Keep this to ONE card — one dish at a time. |
| Review | Taste test before serving | Work is done; now we check it against its acceptance criteria. |
| Done | Served | Finished, checked, and merged. Never touched again. |

Why only one card in WIP? Because half-finished work is the most expensive kind of work. In support you've seen this: five open tickets all 'almost done' help nobody. One ticket fully closed helps someone. Same principle here.

Why does 'Ready' exist at all? Because starting a task you haven't thought through is how projects derail. A card may only move into Ready when it answers three questions: what exactly will be produced, what does 'done' look like, and what does it depend on.

# 6. How We Save Our Work: Git in Plain Words

Git is a system that keeps the complete history of every file in the project. If you've ever named a file 'report_final_v2_REAL_final.docx', Git is the professional cure for that problem.

## The three ideas you need

- A branch is a photocopy of the blueprints — You take a copy of the project, make your changes on the copy, and only combine it back when the work is finished and checked. The original stays safe the whole time.

- A commit is a save point with a note attached — Each commit records exactly what changed, when, and why. You can look back at any save point, forever, and even go back to one.

- A merge is combining the copy back into the original — When the work on your copy is approved, it becomes part of the official blueprints and the photocopy is thrown away.

## Our working rules

- One task = one branch. Every card on the board gets its own branch, named after the task, for example: feature/define-security-zones.

- Commit messages follow a fixed format, so the history reads like a logbook:

| Line | Example |
| --- | --- |
| Task: | Define security zones |
| Status: | Completed |
| Summary: | Added zone definitions document with five zones and trust levels |

- After merging, the branch is deleted. Clean board, clean history, clean head.

Why bother with all this for a one-person project? Because the habit is the product. Companies like AH and Unit4 don't just want people who know Active Directory — they want people who work in a controlled, traceable way. Practicing that alone is exactly how you make it automatic.

# 7. How We Write Things Down

Documentation is the weak point we've agreed to attack head-on, so let's be honest about why it matters. In a real team, documentation is not homework — it is the product. A system nobody can understand, hand over, or rebuild is a liability, no matter how well it runs.

Every document in this project follows the same eight-part skeleton. Here's what each part is for:

| Section | The question it answers |
| --- | --- |
| Title | What is this document called? |
| Overview | In two or three sentences: what is this about and why does it exist? |
| Scope | What is covered — and just as important, what is NOT covered? |
| Dependencies | What must already exist or be true for this to work? |
| Deliverables | What concrete things will exist when this is done? |
| Detailed content | The actual substance: the design, the plan, the configuration. |
| Acceptance criteria | How do we check, point by point, that this is correct and complete? |
| References | Where did this information come from? What should the reader look at next? |

A good self-test for any document you write: could a stranger with your background pick it up cold and understand what was built, why, and how to verify it? If yes, it's done. If no, it isn't — no matter how much text it contains.

The support-desk secret weapon You have read hundreds of bad knowledge-base articles in your L1–L3 years. You already know what makes documentation useless: missing context, skipped steps, no way to verify. Write the documents you always wished you had received.

# 8. The Life of a Task: From Idea to Done

This chapter is the heart of the handbook. It shows how a single piece of work travels through the project, exactly the way it would in a professional team. Every task, big or small, follows these seven stages:

- 1. Intake — Someone (in our case: you or me) proposes the work and writes one short paragraph: what problem does this solve, and why now? The card goes to Backlog.

- 2. Requirements — We write down what the result must do. Both the obvious ('users must be able to log in') and the less obvious ('logging in must take under 2 seconds'). Card moves to Ready.

- 3. Design — We sketch the big picture first (architecture), then the exact details (design): names, numbers, addresses, settings. Big picture always comes before details.

- 4. Change request — Before touching anything, we write a short change request: what will change, when, what could go wrong, how we roll back if it does, and how we'll verify success. In companies, this is called change management, and skipping it is how outages happen.

- 5. Build — We do the work, on its own branch, following the written plan. If reality differs from the plan, we update the plan — the document and the reality must never disagree.

- 6. Verify — We test against the acceptance criteria, one by one, and record the results. Card sits in Review until every criterion passes.

- 7. Handover — We merge the branch, update the changelog, write the learning-log entry, and move the card to Done. The work is now part of the official project.

## A worked example

Task: 'Create the network address plan.' Here's how it flows:

- Intake: 'We can't build anything until every machine has an address and a place on the network. This plan comes first.'

- Requirements: every zone gets its own address range; ranges must leave room to grow; naming must follow a convention.

- Design: a table listing every network segment, its number, its address range, and its purpose.

- Change request: low risk (it's a document, not live equipment) — noted as such, with review as the safety net.

- Build: write the document on branch feature/network-address-plan.

- Verify: check every acceptance criterion — all zones covered? no overlapping ranges? naming consistent?

- Handover: merge, changelog line, learning-log entry: 'I learned why address plans reserve room for growth...'

Seven stages might sound heavy for one document. In practice, stages 1–4 are often just a few sentences each. The point isn't paperwork — it's that you never build anything without knowing why, what 'done' means, and how to undo it.

# 9. The Build Roadmap

We build in phases, and the order is deliberate: each phase stands on the one before it. Roads before buildings; buildings before the passport office.

| Phase | What we build | Why this order |
| --- | --- | --- |
| Phase 0 — Rulebook | The project charter, documentation standard, and change-management procedure. | Cheap to do now, painful to retrofit later. We practice the full workflow on low-risk documents before touching real systems. |
| Phase 1 — Network | The roads: network segments, address plan, routing, traffic rules on the Cisco equipment. | Everything else needs to travel over the network. No roads, no town. |
| Phase 2 — Identity | The passport office: Active Directory, name lookup (DNS), address handout (DHCP), digital ID cards (PKI). | Almost every other system will lean on identity to know who's who. |
| Phase 3 — Compute | The buildings: the Hyper-V and ESXi hosts and the virtual machines on them. | Now that machines can get addresses and identities, we can multiply them. |
| Phase 4 — Security & Monitoring | The fences and smoke detectors: zone enforcement, hardening, health checks, alerting. | With everything running, we lock it down and watch it. |
| Phase 5 — Disaster Recovery | The fire drill: backups, restore procedures, and actually practicing a recovery. | A backup you've never restored is a hope, not a plan. |

Within each phase, the work is broken into cards, and every card follows the seven-stage lifecycle from chapter 8. Same rhythm every time — that repetition is what turns method into habit.

# 10. Words You Will Hear a Lot

Plain-language translations of the terms that will keep appearing. Dog-ear this page.

| Term | Plain-language meaning |
| --- | --- |
| Active Directory (AD) | The company's master list of people, computers and groups, plus the system that checks logins and permissions. The passport office. |
| DNS | The phone book of the network. Turns friendly names ('server1') into network addresses computers understand. |
| DHCP | The address-handout desk. Automatically gives each device a network address when it connects. |
| PKI / Certificates | The system for issuing digital ID cards, so machines and websites can prove they are who they claim to be. |
| ADFS | A trusted doorman that lets people use their one company login to enter outside services too (single sign-on). |
| Azure AD Connect | The bridge that keeps the local passport office and Microsoft's cloud passport office in sync. |
| Hypervisor (Hyper-V, ESXi) | A landlord program that lets one physical computer host many virtual computers as tenants. |
| Virtual machine (VM) | A complete computer that exists as software, living inside a physical computer. |
| VLAN | A way to split one physical network into separate lanes that can't see each other unless we allow it. |
| ACL | A traffic rule list: which network traffic is allowed to go where. The 'no entry' signs on our roads. |
| GPO (Group Policy) | Rules pushed automatically to many computers at once — 'all laptops lock after 10 minutes', written once, applied everywhere. |
| SOP | Standard Operating Procedure. A written recipe for a routine task, so it's done the same correct way every time. |
| ADR | Architectural Decision Record. One page explaining a big choice and why we made it. |
| Change request (CR) | A short written plan filed before changing anything: what, when, risk, rollback, verification. |
| Rollback | The undo plan. How to put things back if a change goes wrong. |
| DR (Disaster Recovery) | The plan (and practice!) for surviving a serious failure — dead server, corrupted data, and so on. |
| Repository (repo) | The project folder with full history, kept in Git. |
| Branch / Commit / Merge | Photocopy of the blueprints / save point with a note / combining approved work back into the original. |
| Kanban | The card board (Backlog → Done) we use to organize work. |

# 11. The Five Golden Rules

If you remember nothing else from this handbook, remember these. Everything else can be looked up.

- One task = one branch — Every card on the board gets its own branch. No mixing.

- One branch = one deliverable — Every branch produces exactly one finished thing: one document, one configuration, one procedure.

- Every commit follows the standard — Task, Status, Summary. Every time. The history is our logbook.

- Every document follows the standard — The eight-part skeleton from chapter 7. A stranger must be able to pick it up cold.

- Every task follows the lifecycle — The seven stages from chapter 8, from intake to handover. No shortcuts, even when it's tempting.

Final word from your PM Slow is smooth, and smooth is fast. The engineers who impress in interviews aren't the ones who typed the most commands — they're the ones who can explain what they did, why they did it, and how they knew it worked. This project is designed to make you one of them.

# 12. Your First Week: A Checklist

Here's how to get started without feeling overwhelmed. Tick these off in order:

- Read this handbook once, front to back. Don't memorize — just get the shape of it.

- Open the project folder and match what you see to the tour in chapter 4.

- Set up the Kanban board with the six columns from chapter 5.

- Do your first task, start to finish: write the Project Charter (Phase 0, Task 1) following the seven-stage lifecycle. I'll guide you through it.

- Write your first learning-log entry. Even three sentences count.

- Come back with questions. Every question you ask improves this handbook for the next version.

That's it. Welcome to the team — let's build something worth talking about in your next interview.