THE DOCUMENT MAP

Every document in the project, its business role, and how they fit together — handbook companion chapter  ·  IHPC  ·  v1.0

In a professional environment, documents are not paperwork around the work — they are how an organization thinks. Each document type exists because a specific role needs a specific question answered. This chapter maps every document in our project to that business logic: who would own it in a real company, what question it answers, how often it changes, and which one wins when they disagree.

Keep this chapter with the org chart from the Real-World Structure chapter — they are two views of the same machine. That one shows the people; this one shows what the people write.

# 1. The Hierarchy at a Glance

Read it top-down: each layer authorizes or informs the one beneath. The higher the document, the rarer it changes and the more authority it carries. The lower, the more often it is touched.

# 2. Document by Document

## The permit: Project Charter

| Aspect | Details |
| --- | --- |
| Business owner | The sponsor. In a company, changing it means going back to the steering committee. |
| Question it answers | Why does this project exist, and when are we done? |
| Contains | Problem, objective, success criteria, constraints, sponsor parameters (hourly rate, effort budget). |
| Change rhythm | Almost never. If the charter changes, the project itself has changed. |
| You need to know | It is the tripwire against scope creep. When tempted to add something fun (a Kubernetes cluster, say), the charter asks: does this serve the stated objective, or is it a new project wearing this one's clothes? |

## The blueprint binder: Master Document

| Aspect | Details |
| --- | --- |
| Business owner | The solution architect, on behalf of the whole team. |
| Question it answers | What are we building, and how do we work? |
| Contains | The five domains, architecture (incl. the AD deep-dive), repo structure, workflow rules, phase roadmap. |
| Change rhythm | Continuously — every phase adds to it. Updating it is a recurring task, not a failure. |
| You need to know | When it conflicts with the charter, the charter wins. Work drifting outside what the charter authorizes is scope creep by definition. |

## The decision memory: ADRs

| Aspect | Details |
| --- | --- |
| Business owner | The architect writes; the team consults forever after. |
| Question it answers | Why on earth did we choose it this way? |
| Contains | One decision per file: context, options considered, choice, consequences. |
| Change rhythm | Append-only. Old ADRs are never edited — a reversed decision gets a new ADR that supersedes the old. |
| You need to know | The trigger for writing one: any choice a future stranger could reasonably question. Hypervisor choice, segmentation model, ADFS vs modern auth — all ADR material. |

## The blueprints: design documents (HLD / LLD)

| Aspect | Details |
| --- | --- |
| Business owner | Architect for the high-level design (HLD); domain engineers for the low-level design (LLD). |
| Question it answers | HLD: how do the pieces fit? LLD: exactly what names, numbers, addresses, settings? |
| Contains | HLD: zones, trust boundaries, domain layout. LLD: IP plans, VLAN IDs, naming conventions, GPO settings. |
| Change rhythm | Written per phase, before building. Reality and document must never disagree — if the build deviates, the document is updated. |
| You need to know | Big picture always precedes detail: no LLD before its HLD is settled. This ordering is what design review gates protect. |

## The safety system: change requests + SOPs

| Aspect | Details |
| --- | --- |
| Business owner | The engineer raises a CR; the change manager / CAB approves. Our change-management SOP simulates that board. |
| Question it answers | What is about to change, what could go wrong, and how do we undo it? |
| Contains | CR: change, timing, risk rating, rollback plan, verification steps. SOP: the template + the rule for when a CR is required. |
| Change rhythm | A new CR per significant change; the SOP itself is stable. |
| You need to know | Skipping change management is how outages happen. In interviews, walking through a CR you filed against your own homelab is a story almost no other candidate can tell. |

## The recipes: procedures and runbooks

| Aspect | Details |
| --- | --- |
| Business owner | Engineers write them; operations (the service desk — your old world) consumes them after handover. |
| Question it answers | How exactly is this deployed, verified, and rolled back — by someone who didn't build it? |
| Contains | Step-by-step deployment, validation checklist, rollback procedure — one trio per deployment. |
| Change rhythm | Written with each build task; corrected whenever a step proves wrong in practice. |
| You need to know | The quality test: could a stranger with your background execute it cold? You have read hundreds of bad runbooks in support — write the ones you wished you had received. |

## The running record: changelog, learning log, Kanban board

| Aspect | Details |
| --- | --- |
| Business owner | Everyone — in our project, you in all your roles. |
| Question it answers | What happened, what did it cost, what was learned, what is next? |
| Contains | Changelog: one line per change + the monthly burn line (hours, kronor). Learning log: per-task reflections — interview gold. Board: live state of all work, Est/Act per card. |
| Change rhythm | Continuously; these documents only have value if maintained as you go, never reconstructed. |
| You need to know | The board is the only file edited directly on main. The learning log quietly becomes your personal estimation database and interview story bank. |

## The front door: README

| Aspect | Details |
| --- | --- |
| Business owner | The PM — it speaks for the project to outsiders. |
| Question it answers | What is this repo, in ten lines, to a visitor who knows nothing? |
| Contains | Purpose, one-paragraph scope, pointer to the master document and handbook, note that it supersedes the old repo. |
| Change rhythm | Occasionally; polish it before making the repo public. |
| You need to know | Recruiters land here first. It is the single highest-traffic page of your portfolio. |

# 3. The Same Map, Seen by Role

Flip the perspective: each business role produces some documents and consumes others. When you sit down to write, knowing which hat you are wearing tells you which voice to write in.

| Role (your hat) | Produces | Consumes |
| --- | --- | --- |
| Sponsor | Charter, business case | Changelog burn lines, phase-gate results |
| Project manager | Kanban board, README, status/burn reports | Everything — the PM reads it all |
| Solution architect | Master document, HLD, ADRs | Charter (the limits), current-state assessments |
| Domain engineer | LLD, CRs, procedures, configs | HLD, ADRs, doc standard, change SOP |
| CAB / change manager | CR approvals (in our project: your own review discipline) | CRs, rollback plans |
| Quality / audit | Review notes against acceptance criteria | Doc standard, acceptance criteria, the deliverables themselves |
| Operations (handover) | Feedback, incident reports | Runbooks, procedures, monitoring docs |

# 4. Which Stage Produces Which Document

Third and last perspective: the seven-stage task lifecycle from the handbook, with the paper each stage leaves behind. Nothing in the lifecycle is invisible — every stage produces a trace.

| Lifecycle stage | Document it produces |
| --- | --- |
| 1. Intake | One-paragraph justification on the task's card/note (Backlog) |
| 2. Requirements | Requirements list in the task note; card gains its 'done when' criteria (Ready) |
| 3. Design | HLD/LLD contribution, possibly an ADR |
| 4. Change request | A filled CR from the SOP template |
| 5. Build | The deliverable itself + config files, on the task branch |
| 6. Verify | Checked acceptance criteria recorded in the task note (Review) |
| 7. Handover | Merge, changelog line, learning-log entry, board update (Done) |

# 5. When Documents Disagree

Conflicts happen — a design doc says one thing, reality another; print says one thing, the repo another. The precedence rules, once and for all:

| Rule | Meaning |
| --- | --- |
| Repo beats print | The printed companions teach method; the repo records truth. Paper never overrules a versioned file. |
| Charter beats master document | Work outside the charter's limits is scope creep, however elegant. |
| Newer beats older | Within the repo, the latest merged version is the truth — that is what version control is for. |
| Reality beats documents — briefly | If the build deviates from the design, reality wins for the moment, and the document must be updated immediately. A document that disagrees with reality is worse than no document. |
| Decisions require an ADR to die | An agreed decision stands until a new ADR supersedes it. No silent reversals. |

The one-sentence summary The charter authorizes, the master document describes, ADRs remember, designs specify, CRs control, procedures instruct, and the logs record — and every one of them exists because some role, someday, needs its question answered without asking you.